## Slide 1: Object Design Review
2
15-413
Rachel I. Goldstein
Repair Team
STARS Project
Carnegie Mellon University
23 November 1999

## Slide 2: Speech Subsystem Concepts
Interpreter
  Takes in spoken text and performs appropriate actions / API calls
Grammar
  Set of valid words and phrases that the recognition engine is expecting at a particular point of time

## Slide 3: Scenario: API Requirements
Mechanic Bob has a workorder with stickies. A view of the model is displayed on his PEDD.
Bob says, “show IETM” in order to change the display from the model to the IETM.
  speech.interpreter.GlobalInterpreter.interpret()
  ui.UserInterfaceManager.displayUserInterface
    (int userInterfaceID,
    int displayStatus,
    int panelID)

## Slide 4: Scenario (cont.)
Bob says, “activate IETM” in order to switch grammars to the IETM grammar.
  speech.interpreter.GlobalInterpreter.interpret()
  speech.grammar.CentralGrammarHandler.
  setActiveGrammarHandler(IETMGrammarHandler)
Bob says, “next step” and the speech system speaks the 1st step to him.
  speech.CentralInterpreter.ActiveInterpreter. interpret()
  speech.IETMInterpreter.interpret()
  speech.Synthesis.speakStep()

## Slide 5: Scenario (cont.)
Bob performs the step spoken to him and continues saying “next step” until he is done with the repair.
Bob says, “activate workorder” in order to switch the active grammar to the workorder grammar.
  speech.interpreter.CentralInterpreter. GlobalInterpreter.interpret()
  speech.grammar.CentralGrammarHandler.
  setActiveGrammarHandler(WorkorderGrammarHandler)

## Slide 6: Scenario (cont.)
Bob says “submit” in order to automatically set the status to awaiting approval and submit the completed workorder to the database.
  speech.CentralInterpreter.ActiveInterpreter.interpret()
  speech.WorkorderInterpreter.interpret()
  maintenance.submitWorkorder()

## Slide 7: Scenario: Sequence Diagram
1: Bob says “show IETM” in order to change the display from the model to the IETM
3: Bob says, “activate IETM” in order to switch grammars to the IETM grammar
5: Bob says, “next step” and the speech system speaks a step to him.
9: Bob says, “activate workorder” in order to switch the active grammar to the workorder grammar.
11: Bob says “submit” in order to submit the completed workorder to the database.

## Slide 8: speech Package

## Slide 9: speech.interpreter Package

## Slide 10: speech.grammar Package

## Slide 11: Javadoc
Javadoc: http://www.contrib.andrew.cmu.edu/~rig/javadoc/index.html

## Slide 12: Hardware/Software Allocation
The Speech subsystem will use IBM ViaVoice with JSAPI extensions as its speech engine.
ViaVoice needs a maximum 260 MB in disk space.
ViaVoice needs a maximum 48 MB RAM (including OS)

## Slide 13: Services provided by Speech
void speech.Initialization.initialize()
  Used by the UI subsystem to start the speech subsystem
  The speech subsystem will be running as long as the STARS executable is running on the PEDD

## Slide 14: Services needed by Speech
From Maintenance subsystem:
submit a workorder to the DB
  void submitWorkorder()
advance the current sticky
  void nextSticky()
set the current sticky back one
  void previousSticky()
set the status of a workorder
  void setStatus(int status)
PEDD
Orientation
User Interface
Speech
Work Order
Modeling
Maintenance

## Slide 15: Services needed by Speech (cont.)
From UI subsystem:
Switch displayed screen from model to IETM and vice versa
  boolean displayUserInterface(int userInterfaceID, int displayStatus, int panelID)
PEDD
Orientation
User Interface
Speech
Work Order
Modeling
Maintenance

## Slide 16: Status of the Speech Subsystem
Requirements Analysis done
System Design done
Object Design done
Working on implementation
  Looking into the API for WebManual IETM viewer
  Formalizing all grammars: global, workorder, model, IETM

## Slide 17: Future Schedule
Implementation
  11/22 to 12/5
Unit Testing
  12/1 to 12/5
Integration Testing
  12/4 to 12/9
Dry Run
  12/7
Client Acceptance Test
  12/9

## Slide 18: Open Issues
WebManual API  our creation of a dynamic IETM grammar depends on this